To: Delivery Leadership & Stakeholders

From: QA Lead

Date: October 9, 2026

Subject: Quality Assessment & Go/No-Go Recommendation: International Transfer Journey Release

Recommendation: NO-GO for the Scheduled Go-Live Date , Proceeding with the release in its current state poses unacceptable operational, financial, and regulatory risks to the bank.

Core Reasoning:

1-  68% regression pass rate, approximately 30 uninvestigated failures

2-incomplete UAT

3-and limited testing of the newly deployed FX

4-The two open critical onboarding/KYC defects also require immediate impact analysis because they share the customer profile service. Being outside the release scope does not establish that they cannot affect the transfer journey.

I would reconsider the release only when all the following conditions are met:

- The critical KYC defects are resolved and verified

- All release-critical regression tests pass

- FX integration testing covers positive and negative scenarios

- UAT is completed for the agreed critical business scenarios, with formal business sign-off.

Next 72 Hours — Priorities & Trade-offs

- Assess the shared service impact of the two critical KYC defects with dev leads.

- Triage the failing 32% of automated tests.

- Execute boundary, timeout, and negative tests on the FX engine to prevent duplicate or inaccurate transfers.

- Guide the client team to complete P1 business-critical test cases.

- Present final evidence against release to Stakeholders .

Stakeholder Communication

- Delivery Manager: State clearly in writing that QA is not green and share risk analysis.

- Client: Communicate via mail channels that final integration and risk validation are underway. Provide a clear timeline for the final release decision.

What I would change:

- Write down the exit criteria, the critical scenarios and who signs off, and get the client to agree them.

- Test new integrations as soon as they are deployed

- Plan UAT early. Hand over scripts before release with acceptable time.

Matrices to put Quality visible

percentage of agreed critical business scenarios executed and passed

Open High/Critical defects affecting the release, with their age.

UAT progress and sign-off status.